# Compliance DocType Gap Analysis

## DocType Summary

- Approval Matrix Rule

- Award PO Handoff

- Award Publication Record

- Bid Opening Register

- Bid Receipt Log

- Budget Control Rule

- Claim Dispute Record

- Closeout Record

- Contract Amendment

- Contract Execution Log

- Contract Lot

- Contract Milestone

- Contract Progress Update

- Defect NCR

- Defects Liability Review

- Delivery Receipt

- Evaluation Criterion Template

- Evaluation Score Record

- Exception Register Entry

- Final Performance Review

- Invoice Control Record

- Payment Certificate

- Post Qualification Check

- Procurement Plan Snapshot

- Procurement Risk Rule

- Rectification Action

- Retention Register

- Supplier Bank Detail

- Supplier Beneficial Ownership

- Supplier Performance Baseline

- Supplier Renewal Review

- Tender Eligibility Rule

- Tender Evaluation Scheme

- Tender Security Rule

## Background

likely implemented the core flow, but these DocTypes are the control layer that makes the system audit-proof and public-sector compliant.

Without them, your system works… but it’s not defensible under audit or regulatory scrutiny.

## Analysis

🧠 How to think about these DocTypes

Don’t treat them as “extra tables.”

They fall into 5 functional layers:

| Layer | Purpose |
| --- | --- |
| 1. Governance & Rules | Control how decisions are made |
| 2. Tender Execution Controls | Control fairness & integrity |
| 3. Evaluation & Award Controls | Ensure defensible outcomes |
| 4. Contract Execution Controls | Ensure delivery accountability |
| 5. Financial & Closeout Controls | Ensure money & completion integrity |

🧩 GROUP 1: GOVERNANCE & RULES (SYSTEM BRAIN)

1. Approval Matrix Rule

Purpose:

Defines who approves what, when, and why

Where it fits:

- Phase 1 → Requisition approvals

- Phase 2 → Tender approval

- Phase 2 → Award approval

- Phase 3 → Contract approvals

Workflow role:

Transaction → Look up Approval Matrix → Generate Approval Chain

If missing:

👉 You hardcoded workflows (bad, inflexible)

2. Budget Control Rule

Purpose:

Defines:

- hard stop vs warning

- tolerance levels

- budget enforcement behavior

Used in:

- Requisition (Phase 1.5)

- Commitment creation

- Amendments

Example:

If budget < 0 → Block OR Warn depending on rule

3. Procurement Risk Rule

Purpose:

Defines risk triggers:

- high value

- emergency procurement

- single supplier risk

- unusual patterns

Used in:

- Requisition validation

- Tender creation

- Award review

4. Exception Register Entry

Purpose:

Logs all non-standard behavior

Examples:

- emergency procurement

- one-off requisition

- budget override

- split-detection override

Critical:

👉 This is mandatory for audit

🧩 GROUP 2: TENDER EXECUTION CONTROLS

5. Tender Eligibility Rule

Purpose:

Defines who can bid:

- category eligibility

- documents required

- financial capacity

Used in:

- Supplier filtering

- Submission validation

6. Tender Security Rule

Purpose:

Defines bid security:

- required or not

- amount

- validity

- acceptable instruments

7. Bid Receipt Log

Purpose:

Official record of submissions received

Workflow:

Submission → Receipt Logged → Timestamp locked

Critical:

👉 Prevents “lost bids” accusations

8. Bid Opening Register

Purpose:

Official list of bids opened

Workflow:

Opening Event → Generate Register → Sign off

Must be:

- immutable

- auditable

🧩 GROUP 3: EVALUATION & AWARD CONTROLS

9. Evaluation Criterion Template

Purpose:

Reusable evaluation structures

Example:

- Technical criteria

- Weightings

- pass/fail rules

10. Tender Evaluation Scheme

Purpose:

Actual criteria used in a specific tender

Flow:

Template → Applied to Tender → Locked at publication

11. Evaluation Score Record

Purpose:

Stores per-criterion scoring

Used in:

- evaluation worksheets

- audit

12. Post Qualification Check

Purpose:

Verifies winning bidder:

- capacity

- compliance

- authenticity

Happens:

👉 AFTER evaluation, BEFORE award

13. Award Publication Record

Purpose:

Logs official public award notice

Includes:

- where published

- when

- reference

14. Award PO Handoff

Purpose:

Bridge:

Award → Purchase Order

Important:

- preserves award integrity

- prevents manual PO creation without trace

🧩 GROUP 4: CONTRACT EXECUTION CONTROLS (PHASE 3 CORE)

15. Contract Lot

Purpose:

Maps tender lot → contract segment

16. Contract Milestone

Purpose:

Defines deliverables:

- stages

- deadlines

- payment triggers

17. Contract Progress Update

Purpose:

Tracks execution progress

18. Contract Execution Log

Purpose:

Chronological record of events:

- meetings

- changes

- issues

19. Contract Amendment

Purpose:

Controlled change:

- scope

- price

- timeline

👉 No silent edits allowed

20. Delivery Receipt

Purpose:

Confirms delivery

21. Defect NCR (Non-Conformance Report)

Purpose:

Logs defects

22. Rectification Action

Purpose:

Tracks corrective actions

23. Defects Liability Review

Purpose:

Post-delivery inspection phase

24. Retention Register

Purpose:

Tracks retained amounts

🧩 GROUP 5: FINANCIAL & CLOSEOUT CONTROLS

25. Invoice Control Record

Purpose:

Controls invoice lifecycle

26. Payment Certificate

Purpose:

Approves payment release

27. Claim Dispute Record

Purpose:

Handles disputes:

- contractor claims

- disagreements

28. Closeout Record

Purpose:

Final closure of contract

Includes:

- performance review

- financial closure

- compliance confirmation

29. Final Performance Review

Purpose:

Supplier evaluation after completion

30. Supplier Performance Baseline

Purpose:

Initial performance record at award

31. Supplier Renewal Review

Purpose:

Periodic supplier reassessment

32. Supplier Beneficial Ownership

Purpose:

Transparency / anti-corruption

33. Supplier Bank Detail

Purpose:

Verified payment destination

34. Procurement Plan Snapshot

Purpose:

Immutable APP version at approval

⚠️ What this tells me about your build

You likely have:

✅ Core flow working

- Requisition

- Tender

- Submission

- Evaluation

- Award

BUT you may be missing:

❌ governance layer
❌ audit layer
❌ compliance layer
❌ contract control depth

🧭 What you should do next (important)

Don’t try to implement all at once.

PRIORITY 1 (must-have now)

- Approval Matrix Rule

- Budget Control Rule

- Exception Register Entry

- Bid Receipt Log

- Bid Opening Register

- Evaluation Score Record

- Tender Evaluation Scheme

- Award Publication Record

👉 These make your system defensible

PRIORITY 2 (next)

- Tender Eligibility Rule

- Tender Security Rule

- Post Qualification Check

- Supplier Beneficial Ownership

- Supplier Bank Detail

PRIORITY 3 (Phase 3 maturity)

- Contract Milestone

- Contract Amendment

- Delivery Receipt

- Invoice Control Record

- Payment Certificate

- Retention Register

- Closeout Record

## Likely Current Implementation Map

🧠 How to think about these DocTypes

Don’t treat them as “extra tables.”

They fall into 5 functional layers:

| Layer | Purpose |
| --- | --- |
| 1. Governance & Rules | Control how decisions are made |
| 2. Tender Execution Controls | Control fairness & integrity |
| 3. Evaluation & Award Controls | Ensure defensible outcomes |
| 4. Contract Execution Controls | Ensure delivery accountability |
| 5. Financial & Closeout Controls | Ensure money & completion integrity |

🧩 GROUP 1: GOVERNANCE & RULES (SYSTEM BRAIN)

1. Approval Matrix Rule

Purpose:

Defines who approves what, when, and why

Where it fits:

- Phase 1 → Requisition approvals

- Phase 2 → Tender approval

- Phase 2 → Award approval

- Phase 3 → Contract approvals

Workflow role:

Transaction → Look up Approval Matrix → Generate Approval Chain

If missing:

👉 You hardcoded workflows (bad, inflexible)

2. Budget Control Rule

Purpose:

Defines:

- hard stop vs warning

- tolerance levels

- budget enforcement behavior

Used in:

- Requisition (Phase 1.5)

- Commitment creation

- Amendments

Example:

If budget < 0 → Block OR Warn depending on rule

3. Procurement Risk Rule

Purpose:

Defines risk triggers:

- high value

- emergency procurement

- single supplier risk

- unusual patterns

Used in:

- Requisition validation

- Tender creation

- Award review

4. Exception Register Entry

Purpose:

Logs all non-standard behavior

Examples:

- emergency procurement

- one-off requisition

- budget override

- split-detection override

Critical:

👉 This is mandatory for audit

🧩 GROUP 2: TENDER EXECUTION CONTROLS

5. Tender Eligibility Rule

Purpose:

Defines who can bid:

- category eligibility

- documents required

- financial capacity

Used in:

- Supplier filtering

- Submission validation

6. Tender Security Rule

Purpose:

Defines bid security:

- required or not

- amount

- validity

- acceptable instruments

7. Bid Receipt Log

Purpose:

Official record of submissions received

Workflow:

Submission → Receipt Logged → Timestamp locked

Critical:

👉 Prevents “lost bids” accusations

8. Bid Opening Register

Purpose:

Official list of bids opened

Workflow:

Opening Event → Generate Register → Sign off

Must be:

- immutable

- auditable

🧩 GROUP 3: EVALUATION & AWARD CONTROLS

9. Evaluation Criterion Template

Purpose:

Reusable evaluation structures

Example:

- Technical criteria

- Weightings

- pass/fail rules

10. Tender Evaluation Scheme

Purpose:

Actual criteria used in a specific tender

Flow:

Template → Applied to Tender → Locked at publication

11. Evaluation Score Record

Purpose:

Stores per-criterion scoring

Used in:

- evaluation worksheets

- audit

12. Post Qualification Check

Purpose:

Verifies winning bidder:

- capacity

- compliance

- authenticity

Happens:

👉 AFTER evaluation, BEFORE award

13. Award Publication Record

Purpose:

Logs official public award notice

Includes:

- where published

- when

- reference

14. Award PO Handoff

Purpose:

Bridge:

Award → Purchase Order

Important:

- preserves award integrity

- prevents manual PO creation without trace

🧩 GROUP 4: CONTRACT EXECUTION CONTROLS (PHASE 3 CORE)

15. Contract Lot

Purpose:

Maps tender lot → contract segment

16. Contract Milestone

Purpose:

Defines deliverables:

- stages

- deadlines

- payment triggers

17. Contract Progress Update

Purpose:

Tracks execution progress

18. Contract Execution Log

Purpose:

Chronological record of events:

- meetings

- changes

- issues

19. Contract Amendment

Purpose:

Controlled change:

- scope

- price

- timeline

👉 No silent edits allowed

20. Delivery Receipt

Purpose:

Confirms delivery

21. Defect NCR (Non-Conformance Report)

Purpose:

Logs defects

22. Rectification Action

Purpose:

Tracks corrective actions

23. Defects Liability Review

Purpose:

Post-delivery inspection phase

24. Retention Register

Purpose:

Tracks retained amounts

🧩 GROUP 5: FINANCIAL & CLOSEOUT CONTROLS

25. Invoice Control Record

Purpose:

Controls invoice lifecycle

26. Payment Certificate

Purpose:

Approves payment release

27. Claim Dispute Record

Purpose:

Handles disputes:

- contractor claims

- disagreements

28. Closeout Record

Purpose:

Final closure of contract

Includes:

- performance review

- financial closure

- compliance confirmation

29. Final Performance Review

Purpose:

Supplier evaluation after completion

30. Supplier Performance Baseline

Purpose:

Initial performance record at award

31. Supplier Renewal Review

Purpose:

Periodic supplier reassessment

32. Supplier Beneficial Ownership

Purpose:

Transparency / anti-corruption

33. Supplier Bank Detail

Purpose:

Verified payment destination

34. Procurement Plan Snapshot

Purpose:

Immutable APP version at approval

⚠️ What this tells me about your build

You likely have:

✅ Core flow working

- Requisition

- Tender

- Submission

- Evaluation

- Award

BUT you may be missing:

❌ governance layer
❌ audit layer
❌ compliance layer
❌ contract control depth

🧭 What you should do next (important)

Don’t try to implement all at once.

PRIORITY 1 (must-have now)

- Approval Matrix Rule

- Budget Control Rule

- Exception Register Entry

- Bid Receipt Log

- Bid Opening Register

- Evaluation Score Record

- Tender Evaluation Scheme

- Award Publication Record

👉 These make your system defensible

PRIORITY 2 (next)

- Tender Eligibility Rule

- Tender Security Rule

- Post Qualification Check

- Supplier Beneficial Ownership

- Supplier Bank Detail

PRIORITY 3 (Phase 3 maturity)

- Contract Milestone

- Contract Amendment

- Delivery Receipt

- Invoice Control Record

- Payment Certificate

- Retention Register

- Closeout Record

## Concrete Definition of the DocTypes

Below is the concrete definition set for the DocTypes you listed, framed so you can decide whether to implement them as:

- Standalone DocType

- Child table under another DocType

- Embedded section inside an existing DocType

- or defer

I’m going to be practical, not academic. For each one I’ll give you:

- Purpose

- When to keep it standalone

- Core fields

- Key links

- Typical states/workflow

- Implementation note

1. Approval Matrix Rule

Purpose

Defines approval routing logic for transactions by:

- module

- transaction type

- value band

- department

- procurement method

- exception type

Keep standalone?

Yes. Definitely.
This is a core rules engine object.

Core fields

- rule_name

- company

- module_scope (Planning / Requisition / Tender / Award / Contract / Payment)

- transaction_type

- department

- procurement_type

- method

- min_amount

- max_amount

- exception_type

- approval_sequence_json or child table

- requires_finance_review

- requires_procurement_review

- requires_accounting_officer

- is_active

- effective_from

- effective_to

Child table

Approval Matrix Step

- approver_role

- approver_user_optional

- sequence_no

- mandatory

- can_delegate

Key links

- Purchase Requisition

- Tender

- Award Recommendation

- Award Decision

- Contract Amendment

- Payment Certificate

States

Not really workflow-driven; just:

- Draft

- Active

- Retired

Implementation note

Must be lookup-driven from server logic. Do not hardcode approval flows in workflow alone.

2. Award PO Handoff

Purpose

Formal bridge from approved award into Purchase Order or procurement execution doc.

Keep standalone?

Yes, if PO creation is controlled and traceable.

Core fields

- handoff_no

- award_decision

- supplier

- company

- handoff_type (PO / Framework Call-off / Service Order)

- handoff_status

- prepared_by

- approved_by

- purchase_order

- total_award_amount

- currency

- notes

- handoff_date

Child table

Award PO Handoff Item

- tender_lot

- award_line_ref

- item_description

- qty

- uom

- rate

- amount

- delivery_location

Key links

- Award Decision

- Supplier

- Tender Lot

- Purchase Order

States

- Draft

- Ready for PO

- PO Created

- Closed

- Cancelled

Implementation note

Use if you want to prevent direct manual PO creation off an award.

3. Award Publication Record

Purpose

Tracks official publication of award decision.

Keep standalone?

Yes for public-sector defensibility.

Core fields

- publication_no

- award_decision

- tender

- publication_channel

- publication_date

- published_by

- notice_reference

- attachment

- publication_status

- remarks

Key links

- Award Decision

- Tender

States

- Draft

- Published

- Corrected

- Cancelled

Implementation note

Do not bury this only inside Award Decision if publication is regulated.

4. Bid Opening Register

Purpose

Master record of the official opening event and all submissions presented.

Keep standalone?

Yes.
Opening is a formal event.

Core fields

- opening_register_no

- tender

- opening_datetime

- opening_venue

- committee

- opened_by

- total_submissions_received

- total_submissions_opened

- total_late_bids

- minutes_attachment

- register_status

Child table

Bid Opening Register Line

- submission

- supplier

- receipt_no

- submitted_on

- late_flag

- readout_amount

- bid_security_present

- remarks

Key links

- Tender

- Bid Receipt Log

- Tender Submission

- Evaluation Committee / Opening Committee

States

- Draft

- In Opening

- Signed Off

- Closed

Implementation note

Should be auto-built from received submissions, then signed off.

5. Bid Receipt Log

Purpose

Official receipt ledger for each bid submission.

Keep standalone?

Recommended yes.

Core fields

- receipt_no

- tender

- submission

- supplier

- receipt_mode

- received_on

- server_received_on

- late_flag

- received_by

- acknowledgement_attachment

- remarks

Key links

- Tender

- Tender Submission

- Supplier

States

- Logged

- Included in Opening

- Voided

Implementation note

This is stronger than relying only on submitted_on in Tender Submission.

6. Budget Control Rule

Purpose

Defines budget validation behavior.

Keep standalone?

Yes. Critical.

Core fields

- rule_name

- company

- module_scope

- transaction_type

- control_mode (Hard Stop / Warning / Informational)

- tolerance_percent

- allow_override

- requires_override_reason

- requires_override_approval

- applies_to_department

- applies_to_budget_head

- is_active

- effective_from

- effective_to

Key links

- Purchase Requisition

- Procurement Plan

- Contract Amendment

- Payment Certificate

States

- Draft

- Active

- Retired

Implementation note

Should be evaluated by service logic, not just client-side checks.

7. Claim Dispute Record

Purpose

Formal record of disputes, claims, or contested issues during execution.

Keep standalone?

Yes if you have service/works contracts or formal contract administration.

Core fields

- claim_dispute_no

- contract

- supplier

- issue_type (Claim / Dispute / Delay / Quantity / Payment / Defect / Other)

- raised_by

- raised_on

- summary

- claim_amount

- related_milestone

- related_invoice

- status

- resolution

- resolved_on

- resolved_by

Child table

Claim/Dispute Event

- event_date

- event_type

- details

- attachment

States

- Draft

- Open

- Under Review

- Negotiation

- Resolved

- Escalated

- Closed

Implementation note

Very useful once contract execution gets real.

8. Closeout Record

Purpose

Formal closure of a contract/procurement after completion.

Keep standalone?

Yes.

Core fields

- closeout_no

- contract

- supplier

- closeout_date

- deliverables_completed

- defects_cleared

- retention_released

- all_payments_completed

- securities_released

- final_performance_review

- lessons_learned

- status

- approved_by

Key links

- Contract

- Final Performance Review

- Retention Register

- Payment Certificate

States

- Draft

- Under Review

- Approved

- Closed

Implementation note

Do not close contracts by simple status flip only.

9. Contract Amendment

Purpose

Controlled changes to contract terms.

Keep standalone?

Yes. Mandatory.

Core fields

- amendment_no

- contract

- amendment_type (Scope / Time / Value / Administrative / Quantity / Extension)

- reason

- requested_by

- requested_on

- impact_amount

- impact_days

- status

- approved_by

- effective_date

Child table

Contract Amendment Change

- field_name

- old_value

- new_value

- change_reason

States

- Draft

- Submitted

- Under Review

- Approved

- Rejected

- Applied

Implementation note

Never allow direct contract edits for material changes.

10. Contract Execution Log

Purpose

Chronological activity log of major contract events.

Keep standalone?

Yes if you want audit strength.

Core fields

- execution_log_no

- contract

- event_date

- event_type (Meeting / Delivery / Instruction / Delay / Site Event / Communication / Acceptance / Other)

- summary

- details

- logged_by

- counterparty_notified

- attachment

States

Usually no workflow; just:

- Logged

- Corrected

- Archived

Implementation note

Useful for disputes, delays, audit, and performance review.

11. Contract Lot

Purpose

Maps contract execution by awarded lot.

Keep standalone?

Yes if tender/award is multi-lot.
Otherwise may be a child table.

Core fields

- contract

- tender_lot

- lot_no

- lot_title

- scope_summary

- contract_value

- delivery_location

- start_date

- end_date

- status

States

- Active

- Completed

- Suspended

- Cancelled

Implementation note

Only needed if lots remain important after award.

12. Contract Milestone

Purpose

Tracks contractual milestones, deliverables, dates, and payment triggers.

Keep standalone?

Usually yes, or child table under Contract if simple.

Core fields

- contract

- milestone_no

- milestone_name

- milestone_type

- planned_date

- actual_date

- linked_payment_trigger

- target_amount

- acceptance_required

- status

- remarks

States

- Planned

- In Progress

- Achieved

- Delayed

- Waived

- Closed

Implementation note

Important for works/services and stage payments.

13. Contract Progress Update

Purpose

Periodic progress reporting against contract or milestone.

Keep standalone?

Yes, especially for recurring updates.

Core fields

- progress_update_no

- contract

- milestone_optional

- reporting_date

- progress_percent

- status_summary

- issues

- risks

- next_actions

- reported_by

- attachment

States

- Draft

- Submitted

- Reviewed

- Closed

Implementation note

Can feed dashboards and delay monitoring.

14. Defect NCR

Purpose

Non-Conformance Report for defects or non-compliant delivery/work.

Keep standalone?

Yes.

Core fields

- ncr_no

- contract

- delivery_receipt_optional

- supplier

- issue_date

- defect_type

- description

- severity

- quantity_affected

- identified_by

- status

- resolution_due_date

States

- Open

- Under Review

- Rectification Required

- Verified Closed

- Rejected

Implementation note

Very important for acceptance control.

15. Defects Liability Review

Purpose

Tracks review during defects liability period.

Keep standalone?

Yes, for works-heavy execution.

Core fields

- review_no

- contract

- supplier

- review_date

- defects_liability_start

- defects_liability_end

- defects_outstanding

- retention_release_recommendation

- review_notes

- status

- approved_by

States

- Scheduled

- Under Review

- Passed

- Failed

- Closed

Implementation note

Pairs well with Retention Register.

16. Delivery Receipt

Purpose

Proof of receipt/delivery of goods, services, or milestone outputs.

Keep standalone?

Yes, unless ERPNext stock/receipt docs fully cover your needs.

Core fields

- delivery_receipt_no

- contract_or_po

- supplier

- delivery_date

- delivery_location

- received_by

- receipt_status

- inspection_required

- inspection_result

- remarks

Child table

Delivery Receipt Item

- item_or_scope_ref

- description

- qty_delivered

- qty_accepted

- qty_rejected

- remarks

States

- Draft

- Received

- Inspected

- Partially Accepted

- Accepted

- Rejected

- Closed

Implementation note

Use if you need procurement-side receipt traceability beyond stock movement.

17. Evaluation Criterion Template

Purpose

Reusable master set of evaluation criteria.

Keep standalone?

Yes, if many tenders share common structures.

Core fields

- template_name

- procurement_type

- evaluation_method

- description

- status

- is_default

Child table

Evaluation Criterion Template Line

- stage (Preliminary / Technical / Financial / Post Qualification)

- criterion_name

- criterion_type

- weight

- pass_mark

- mandatory

- evidence_required

States

- Draft

- Active

- Retired

Implementation note

Prevents rebuilding criteria from scratch every tender.

18. Evaluation Score Record

Purpose

Stores granular evaluator scoring per criterion.

Keep standalone?

Yes, or a tightly controlled child table under Worksheet.

Core fields

- worksheet

- submission

- lot_optional

- evaluator

- criterion

- score

- pass_fail_result

- remarks

- evidence_reference

- recorded_on

States

Usually:

- Draft

- Submitted

- Locked

Implementation note

If not standalone, your worksheet child table must carry same integrity.

19. Exception Register Entry

Purpose

Master audit record for non-standard cases.

Keep standalone?

Yes. Absolutely.

Core fields

- exception_no

- module_scope

- reference_doctype

- reference_name

- exception_type

- reason

- risk_level

- raised_by

- raised_on

- reviewed_by

- approved_by

- status

- closure_notes

States

- Open

- Under Review

- Approved

- Rejected

- Closed

Implementation note

Cross-cutting governance object. Keep it generic.

20. Final Performance Review

Purpose

End-of-contract supplier assessment.

Keep standalone?

Yes, if performance matters downstream.

Core fields

- review_no

- contract

- supplier

- review_date

- quality_score

- timeliness_score

- compliance_score

- responsiveness_score

- overall_rating

- issues_noted

- recommendation

- reviewed_by

- approved_by

States

- Draft

- Reviewed

- Approved

- Closed

Implementation note

Feeds supplier renewal and future eligibility.

21. Invoice Control Record

Purpose

Procurement-side validation of invoice before finance payment.

Keep standalone?

Recommended yes for control-heavy environments.

Core fields

- invoice_control_no

- contract_or_po

- supplier

- purchase_invoice_optional

- invoice_reference

- invoice_date

- invoice_amount

- supporting_docs_complete

- delivery_verified

- milestone_verified

- status

- reviewed_by

States

- Draft

- Under Review

- Cleared

- Blocked

- Returned

Implementation note

Acts as a control gate before Payment Certificate or finance posting.

22. Payment Certificate

Purpose

Formal approval that payment is justified and can proceed.

Keep standalone?

Yes, especially for works/services.

Core fields

- certificate_no

- contract

- supplier

- invoice_control_record

- milestone_optional

- certified_amount

- retention_amount

- net_payable

- certificate_date

- certified_by

- approved_by

- status

States

- Draft

- Certified

- Approved

- Paid

- Cancelled

Implementation note

Strong bridge between procurement/engineering acceptance and finance payment.

23. Post Qualification Check

Purpose

Due diligence on the best-evaluated bidder before award finalization.

Keep standalone?

Yes.

Core fields

- check_no

- tender

- submission

- supplier

- check_type

- result

- checked_by

- checked_on

- notes

- attachment

Child table

Post Qualification Check Line

- item

- required

- result

- remarks

States

- Pending

- In Review

- Passed

- Failed

- Closed

Implementation note

Keep separate from evaluation scoring.

24. Procurement Plan Snapshot

Purpose

Immutable frozen version of APP at key points.

Keep standalone?

Yes.

Core fields

- snapshot_no

- procurement_plan

- snapshot_type (Approval / Publication / Revision / Lock)

- version_no

- snapshot_json

- created_by

- created_on

States

No real workflow:

- Created

- Archived

Implementation note

Pure audit artifact.

25. Procurement Risk Rule

Purpose

Defines triggers and scoring rules for procurement risk.

Keep standalone?

Yes.

Core fields

- rule_name

- module_scope

- trigger_type

- condition_expression or structured fields

- risk_score

- risk_level

- requires_exception

- requires_escalation

- is_active

States

- Draft

- Active

- Retired

Implementation note

Can power alerts on planning, requisition, tender, and contract stages.

26. Rectification Action

Purpose

Tracks corrective action against a defect/NCR.

Keep standalone?

Yes, linked to NCR.

Core fields

- rectification_no

- defect_ncr

- supplier

- action_description

- target_date

- completed_date

- verified_by

- verification_result

- status

- remarks

States

- Planned

- In Progress

- Submitted for Verification

- Verified

- Failed

- Closed

Implementation note

Do not just store rectification in free text inside NCR.

27. Retention Register

Purpose

Tracks retention withheld and released.

Keep standalone?

Yes, if retention exists in your contracts.

Core fields

- retention_no

- contract

- supplier

- retention_rate

- retention_amount_total

- retention_amount_held

- retention_amount_released

- release_condition

- release_date

- status

Child table

Retention Register Entry

- source_payment_certificate

- amount_held

- amount_released

- entry_date

- remarks

States

- Active

- Partially Released

- Released

- Closed

Implementation note

Especially important in works.

28. Supplier Bank Detail

Purpose

Controlled supplier banking record.

Keep standalone?

Usually child table under Supplier Master, but can be standalone if approval/verification is strict.

Core fields

- supplier

- bank_name

- branch_name

- account_name

- account_number

- swift_code

- verification_status

- verified_by

- verified_on

- is_default

States

- Pending Verification

- Verified

- Rejected

- Inactive

Implementation note

Child table is fine unless you need separate approval workflow.

29. Supplier Beneficial Ownership

Purpose

Ownership transparency and due diligence.

Keep standalone?

Child table or standalone.
Standalone if you need review workflow or sanctions screening history.

Core fields

- supplier

- owner_name

- nationality

- id_passport

- ownership_percent

- role

- pep_flag

- sanctions_flag

- verified

- verified_by

States

- Submitted

- Verified

- Flagged

- Rejected

Implementation note

If used only for capture, child table is enough. If used for compliance review, standalone is better.

30. Supplier Performance Baseline

Purpose

Starting performance/control record at award start.

Keep standalone?

Optional standalone.
Can be fields on Award Decision if light.

Core fields

- baseline_no

- supplier

- tender

- award_decision

- baseline_date

- starting_rating

- risk_notes

- delivery_expectations

- monitoring_notes

States

- Created

- Updated

- Closed

Implementation note

Useful if future supplier performance management is planned.

31. Supplier Renewal Review

Purpose

Periodic re-validation of supplier status and compliance.

Keep standalone?

Yes.

Core fields

- review_no

- supplier

- review_date

- review_status

- documents_valid

- category_status

- bank_details_valid

- ownership_reviewed

- review_notes

- reviewed_by

- next_review_date

States

- Pending

- Under Review

- Approved

- Rejected

- Additional Info Required

Implementation note

Strong governance for ongoing eligibility.

32. Tender Eligibility Rule

Purpose

Tender-specific qualification rules.

Keep standalone?

Yes, though can be child table under Tender for simple builds.

Core fields

- tender

- rule_type

- rule_description

- mandatory

- pass_fail

- weight

- evidence_required

- validation_mode

States

- Draft

- Approved

- Locked

Implementation note

Lock at publication.

33. Tender Evaluation Scheme

Purpose

The actual evaluation structure applied to one tender.

Keep standalone?

Yes.

Core fields

- scheme_no

- tender

- criterion_template_optional

- evaluation_method

- scheme_status

- approved_by

- locked_on

Child table

Tender Evaluation Scheme Line

- stage

- criterion_name

- weight

- pass_mark

- mandatory

- max_score

States

- Draft

- Approved

- Locked

Implementation note

Must freeze before tender publication.

34. Tender Security Rule

Purpose

Bid security requirements for a tender.

Keep standalone?

Child table under Tender or standalone.
Standalone only if reused or heavily controlled.

Core fields

- tender

- security_required

- security_type

- security_amount

- validity_days

- acceptable_issuers

- waiver_allowed

- forfeiture_conditions

States

- Draft

- Approved

- Locked

Implementation note

Usually child table under Tender is sufficient.

Recommended implementation classification

Here is the practical classification I recommend:

Must be standalone

- Approval Matrix Rule

- Award PO Handoff

- Award Publication Record

- Bid Opening Register

- Bid Receipt Log

- Budget Control Rule

- Claim Dispute Record

- Closeout Record

- Contract Amendment

- Contract Execution Log

- Contract Progress Update

- Defect NCR

- Defects Liability Review

- Delivery Receipt

- Evaluation Criterion Template

- Exception Register Entry

- Final Performance Review

- Invoice Control Record

- Payment Certificate

- Post Qualification Check

- Procurement Plan Snapshot

- Procurement Risk Rule

- Rectification Action

- Retention Register

- Supplier Renewal Review

- Tender Evaluation Scheme

Standalone if complexity justifies it

- Contract Lot

- Contract Milestone

- Evaluation Score Record

- Supplier Performance Baseline

- Tender Eligibility Rule

- Tender Security Rule

Child table is acceptable if simpler build

- Supplier Bank Detail

- Supplier Beneficial Ownership

- Tender Eligibility Rule

- Tender Security Rule

- Contract Lot

- Contract Milestone

- Evaluation Score Record

Final recommendation

If you are tightening the implementation now, the smartest move is:

First-class compliance objects to prioritize now

- Approval Matrix Rule

- Budget Control Rule

- Exception Register Entry

- Bid Receipt Log

- Bid Opening Register

- Tender Evaluation Scheme

- Evaluation Score Record

- Award Publication Record

- Contract Amendment

- Delivery Receipt

- Invoice Control Record

- Payment Certificate

- Retention Register

- Closeout Record

These are the ones that most often make the difference between:

- “the system works”
and

- “the system stands up to audit, dispute, and review.”